DryClean360
PHP Migration — Technical Specification

From Django (Python) to PHP + MySQL
Pilot Client: National Dry Cleaners
Date: 03 July 2026

# 1. Executive Summary

DryClean360 is currently built with Django 5 (Python) and MySQL. Hosting on a VPS with Gunicorn + Nginx is costly for the pilot client. This document defines how to rebuild the same application in PHP so it can run on affordable shared hosting (cPanel, Hostinger, GoDaddy PHP plans, etc.) while keeping MySQL as the database.

Recommendation: Laravel 11 (PHP 8.2+) with MySQL 8.

All 12 implemented modules, role-based access, PDF invoices, reports, and AI-assisted photo comparison can be replicated in PHP. The MySQL schema can remain largely identical.

## 1.1 Why Directory Listing Happened (Current Hosting Issue)

Django cannot run by uploading a ZIP to a public web folder.

Apache showed 'Index of /python/' because no WSGI/Gunicorn process was configured.

PHP apps work on shared hosting because Apache runs index.php automatically.

Migrating to PHP removes the need for an expensive VPS for this project size.

## 1.2 Hosting Cost Comparison

| Option | Typical Cost | Suitable for DryClean360? |
| --- | --- | --- |
| Django on VPS | ₹500–2000+/month | Yes, but costly for pilot |
| Django on shared hosting | Rare / not supported | No |
| PHP Laravel on shared hosting | ₹100–400/month | Yes — recommended |
| PHP on cPanel (Hostinger, etc.) | Low | Yes |

# 2. Technical Stack — Django vs PHP

| Layer | Current (Django) | Proposed (PHP) |
| --- | --- | --- |
| Language | Python 3.13 | PHP 8.2 or 8.3 |
| Framework | Django 5.1 | Laravel 11 |
| Database | MySQL 8 (PyMySQL) | MySQL 8 (native PDO) |
| ORM | Django ORM | Eloquent ORM |
| Auth | Django session + custom User | Laravel Breeze / Fortify + roles |
| Templates | Django Templates + HTMX | Blade templates + Alpine.js or HTMX |
| CSS | TailwindCSS | TailwindCSS (same UI can be reused) |
| PDF | WeasyPrint + ReportLab | Dompdf or Snappy (wkhtmltopdf) or TCPDF |
| Excel export | openpyxl | PhpSpreadsheet / Laravel Excel |
| Image AI | OpenCV + scikit-image (Python) | PHP GD/Imagick + SSIM via custom PHP or external microservice |
| File uploads | Django ImageField | Laravel Storage (local/S3) |
| Config | python-decouple (.env) | Laravel .env |
| App server | Gunicorn + Nginx (VPS) | Apache + mod_php or PHP-FPM (shared host) |
| Tests | Django TestCase (84 tests) | PHPUnit / Pest |

## 2.1 Why Laravel (Not Raw PHP or CodeIgniter)

Laravel mirrors Django: MVC, migrations, ORM, auth, middleware, admin patterns.

Built-in validation, file storage, queues, mail, PDF packages.

Large community; easy to hire PHP/Laravel developers in India.

Works on shared hosting with document root = /public folder.

Filament or Laravel Breeze for rapid admin UI if needed.

Alternatives: CodeIgniter 4 (lighter, less structure) — only if team already knows CI.

# 3. Proposed PHP Application Architecture

Folder structure (Laravel standard):

| Path | Purpose |
| --- | --- |
| app/Models/ | Eloquent models (User, Customer, Order, etc.) |
| app/Http/Controllers/ | Request handlers per module |
| app/Http/Middleware/ | RolePermission middleware |
| app/Services/ | InvoicePdfService, DamageDetectionService, PaymentSyncService |
| app/Policies/ | Authorization per model |
| database/migrations/ | MySQL table definitions |
| resources/views/ | Blade templates (port from Django templates) |
| public/ | Web root — index.php, CSS, JS (only this folder is public) |
| storage/app/public/ | Uploaded photos, invoices, AI reports |
| routes/web.php | All URL routes |
| .env | DB credentials, shop defaults |

## 3.1 Request Flow (Shared Hosting)

Browser → https://domain.com/accounts/login

Apache serves public/index.php

Laravel router → AuthController@login

Controller → Model (MySQL via Eloquent) → Blade view

Response HTML returned — no directory listing

# 4. Database — MySQL Schema Migration

MySQL remains the database. Table names and fields can match the Django app for easy data migration from mysql_backup_dryclean360_db_03072026.sql with minor adjustments.

## 4.1 Core Tables (Same as Django)

| Module | Tables |
| --- | --- |
| accounts | users, staff_profiles (or merge into users) |
| customers | customers |
| categories | categories |
| inventory | items |
| orders | orders, order_items, order_photos |
| payments | payments |
| billing | bills |
| damage_detection | ai_damage_reports |
| activity_logs | activity_logs |
| shop_settings | shop_profiles |
| system | migrations, sessions, password_reset_tokens |

## 4.2 Data Migration from Existing Backup

Export current MySQL backup (already done: mysql_backup_dryclean360_db_03072026.sql)

Create fresh Laravel migrations matching table structure

Option A: Import SQL then run Laravel migrations for any new columns

Option B: Write seed script to import from JSON export (Django dumpdata)

Map Django table names (e.g. accounts_user → users) if Laravel conventions differ

## 4.3 Laravel Naming Conventions

| Django table | Laravel table (suggested) |
| --- | --- |
| accounts_user | users |
| accounts_staffprofile | staff_profiles |
| customers_customer | customers |
| orders_order | orders |
| orders_orderitem | order_items |
| orders_orderphoto | order_photos |
| damage_detection_aidamagereport | ai_damage_reports |
| shop_settings_shopprofile | shop_profiles |

# 5. Module-by-Module PHP Implementation Plan

## Module 1 — Authentication & Staff

Laravel Breeze or Fortify for login/logout/password reset. users table with role enum (admin, counter_staff, delivery_staff). Middleware: CheckRole, CheckPermission (mirror Django permissions.py). Staff CRUD: StaffController. Dashboard: DashboardController with stats queries. URLs: /login, /logout, /staff, /activity-logs

## Module 2 — Customers

Customer model + CustomerController. Search by name/mobile. Soft delete via active flag. CSV export with League CSV or PhpSpreadsheet. Book Order button links to order create with customer_id.

## Module 3 — Categories

Category model, CRUD, seed command (php artisan db:seed).

## Module 4 — Inventory (Items)

Item model with category FK, service_type enum, min/max price. Price range validation on orders. Unique constraint on name+category+service.

## Module 5–7 — Orders

Order, OrderItem, OrderPhoto models. Order number generator: DC-YYYY-NNNNNN. OrderController: create/edit with dynamic line items (JavaScript same as orders.js). Before photo upload on create. recalculateTotals() in OrderService. JSON APIs: GET /api/customers/search, GET /api/items for order form.

## Module 8 — AI Damage Detection

AIDamageReport model. DamageDetectionService in PHP:

Option A (recommended v1): Use Intervention Image + custom SSIM in PHP (slower but no Python)

Option B: Call small Python script via exec() on server if Python available

Option C: Defer AI to Phase 2; keep photo upload only

Photo pairing by photo_type. Upload after-cleaning photos. Generate difference image with GD/Imagick. Same status thresholds (90/75).

## Module 9 — Payments

Payment model, PaymentService.syncOrderTotals(). Payment number: PAY-YYYY-NNNNNN. Overpayment admin override.

## Module 10 — Billing / Invoices

Bill model. InvoicePdfService: Blade template → Dompdf PDF. Shop details from shop_profiles table. Customer address on PDF. Store PDF in storage/invoices/{order_number}/.

## Module 11 — Notifications (WhatsApp)

Phase 2 — placeholder routes only (same as Django).

## Module 12 — Reports

ReportController with filters. Export: maatwebsite/excel or PhpSpreadsheet. Reports: orders, payments, pending deliveries, customers, items.

## Module 13 — Activity Logs

ActivityLog model. LogActivity helper (like Django service). Middleware to capture IP and user agent.

## Shop Settings

ShopProfile singleton. Admin settings page. Used in invoices and layout.

# 6. Role-Based Permissions (PHP Implementation)

Create config/permissions.php or database-driven permissions array matching Django:

| Role | Access |
| --- | --- |
| Admin | Full access including staff, settings, activity logs |
| Counter Staff | Customers, orders, payments, billing, reports, AI — no staff/settings |
| Delivery Staff | View orders, payments, billing only |

Implementation: Laravel Gate or custom middleware:

Route::middleware(['auth', 'permission:manage_orders'])->group(...);

# 7. UI and Frontend Reuse

Copy TailwindCSS styles from static/css/main.css and tablet.css

Port Django templates to Blade — syntax is similar ({% %} → @directive)

Reuse JavaScript: orders.js, customer_search.js, damage_upload.js, tablet.js

Sidebar navigation: same structure in layouts/app.blade.php

PWA: same manifest.json and sw.js in public/ folder

CSRF: Laravel @csrf in forms (built-in, fixes logout issues)

# 8. AI Damage Detection in PHP — Technical Options

| Approach | Pros | Cons |
| --- | --- | --- |
| PHP GD + Imagick + custom SSIM | No VPS, works on shared host | More code to write; slower |
| External Python API (small VPS/cron) | Reuse existing OpenCV code | Still needs small Python host |
| Third-party vision API | Accurate | Monthly cost, internet required |
| Photos only, no AI (Phase 1) | Fastest delivery | Missing AI feature temporarily |

Recommended for client delivery:

Phase 1 PHP: Full app + before/after photo upload + manual comparison UI. Phase 1b: PHP SSIM comparison using Intervention Image (port logic from damage_detection/services.py). Existing Python SSIM thresholds and status rules transfer directly.

## 8.1 PHP Packages for AI v1

intervention/image — image resize, grayscale

Custom SSIM function in PHP (or php-ai/php-ml for math)

GD/Imagick for contour boxes on difference image

# 9. PDF Invoice Generation in PHP

Package: barryvdh/laravel-dompdf or dompdf/dompdf

Template: resources/views/invoices/pdf.blade.php (port invoice_pdf.html)

Shop context from ShopProfile::load()

Fallback: TCPDF if Dompdf fails on shared host

Bill number format unchanged: BILL-YYYY-NNNNNN

# 10. Shared Hosting Deployment (PHP) — Steps for Team

Buy shared hosting with PHP 8.2+ and MySQL (cPanel)

Create MySQL database and user in cPanel

Upload project OR deploy via Git; point document root to /public

Copy .env.example to .env; set DB_*, APP_KEY, APP_URL

Run via SSH or cPanel terminal: composer install --no-dev

php artisan key:generate

php artisan migrate --force

php artisan db:seed (or import mysql backup)

php artisan storage:link

Set folder permissions: storage/ and bootstrap/cache/ writable

Visit https://yourdomain.com/login — login page appears (not directory listing)

## 10.1 .htaccess (Apache)

Laravel public/.htaccess redirects all requests to index.php — standard, included by default.

# 11. What Can Be Reused vs Rebuilt

| Asset | Reuse? | Notes |
| --- | --- | --- |
| MySQL data / backup SQL | Yes | Import with table name mapping |
| HTML/CSS/JS UI | Mostly | Templates → Blade; CSS/JS copy as-is |
| Business logic rules | Yes | Port Python services to PHP classes |
| Django Python code | No | Rewrite in PHP |
| requirements.txt | No | Replace with composer.json |
| 84 automated tests | No | Rewrite as PHPUnit tests |
| Technical docs | Yes | Update stack references |

# 12. Recommended Implementation Phases

| Phase | Scope | Est. effort |
| --- | --- | --- |
| Phase 1 | Laravel setup, auth, roles, dashboard, customers, categories, items | 1–2 weeks |
| Phase 2 | Orders, payments, order photos (before) | 1–2 weeks |
| Phase 3 | Billing PDF, shop settings, reports + exports | 1 week |
| Phase 4 | AI damage detection (after photos + SSIM) | 1 week |
| Phase 5 | Activity logs, PWA, testing, shared hosting deploy | 1 week |
| Total | Full feature parity with Django app | 5–7 weeks |

Note: Estimates assume 1 experienced Laravel developer working full-time.

## 12.1 MVP for Fast Client Delivery

If budget/time is tight, deliver in this order:

Auth + Customers + Categories + Items

Orders + Payments + Invoice PDF

Shop Settings + Reports

AI module + Activity logs (can follow in update)

# 13. New Project Location

PHP rebuild path: D:\e data\Cursor\Dryclean360aiphp

Django reference (keep as-is): D:\e data\Cursor\Dryclean360ai

Initialize Laravel: composer create-project laravel/laravel . inside Dryclean360aiphp folder (after reviewing this document).

## 13.1 composer.json Key Packages

| Package | Version | Purpose |
| --- | --- | --- |
| laravel/framework | ^11.0 | Core framework |
| laravel/breeze | ^2.0 | Auth scaffolding |
| barryvdh/laravel-dompdf | ^3.0 | PDF invoices |
| maatwebsite/excel | ^3.1 | Excel reports |
| intervention/image | ^3.0 | Photo processing / AI |
| league/csv | ^9.0 | CSV export |

# 14. Decision Summary

MySQL: No change — same database, same backup can be adapted.

Framework: Laravel 11 — best Django equivalent for PHP.

Hosting: Shared PHP hosting — solves VPS cost problem.

Features: 100% achievable in PHP; AI needs PHP port of SSIM logic.

Directory listing issue: Solved automatically — Laravel uses public/index.php.

Next step: Review this document → approve → begin Phase 1 Laravel implementation.

Prepared for: National Dry Cleaners / DryClean360 pilot project

Document version: 1.0 — 03 July 2026